# AGILE PROJECT BLUEPRINT

Student Record & Academic Management Platform

Name: Aditi Prabhakar Pabale

PRN: 2125UDSF1080

UNIT 2 MINI-PROJECT	SCRUM FRAMEWORK	RELEASE 1.0

1. Product Vision & Scope

Vision Statement

"Develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration, and reporting through a scalable web-based application."

Primary Objectives: Centralize academic data, automate attendance tracking, streamline result computation, and provide role-based self-service capabilities for students, faculty, and administrators.

2. Scrum Team Structure & Roles

Development Team

- Architects & designs application.

- Writes clean, modular code.

- Performs unit & system testing.

- Demonstrates completed features.

Scrum Master

- Facilitates Scrum ceremonies.

- Removes project impediments.

- Ensures Agile practices are followed.

- Supports team collaboration.

Product Owner

- Defines product vision & features.

- Prioritizes the Product Backlog.

- Represents stakeholder interests.

- Accepts/rejects completed work.

Agile Mini-Project Documentation | Academic Management Platform	Page 1 of 5

3. Functional Epics Breakdown

Epic 1: Student

Management

Student Registration, Profile Management, Search, Update, Deletion

Epic 2: Course

Management

Add Course, Update Course Details, Assign Students, View Course Roster

Epic 3: Attendance

Record Lecture Attendance, View Student Attendance, Generate Alerts

Epic 4: Marks &

Performance

Enter Marks, Update Scores, Calculate GPA/Grades, Generate Result Sheets

Epic 5: Security & Auth

User Login/Logout, Password Reset, Role-Based Access Control (RBAC)

Epic 7: Reporting

Student Summary Reports, Attendance Reports, Performance Analytics

Epic 6: Notifications	Attendance Alerts, Examination Notifications, Grade Release Alerts

Epic ID & Module	Core Features & Deliverables

4. Agile Development Lifecycle Workflow

SCRUM LIFECYCLE FLOW DIAGRAM

1. Product Backlog	➞	2. Sprint Planning	➞	3. Sprint Backlog	➞

4. 2-Week Sprint (Daily Standup)	➞	5. Potentially Shippable Increment

Agile Mini-Project Documentation | Academic Management Platform	Page 2 of 5

## 5. Key User Stories & Acceptance Criteria

### US-01: User Authentication

"As a Registered User, I want to log in using my credentials so that I can access my personalized dashboard securely."

- Login page loads successfully with SSL encryption.

- Registered users can log in with valid credentials.

- Invalid login credentials trigger an clear error notification.

- Successful authentication redirects user based on role (Admin, Faculty, Student).

- Session times out after 15 minutes of inactivity.

### US-02: Record Daily Attendance

"As a Faculty Member, I want to record student attendance so that attendance records remain accurate and updated."

- Faculty can select course code and active lecture date.

- System presents student list with quick toggle buttons (Present/Absent/Excused).

- Attendance submission updates system records immediately.

6. Prioritized Product Backlog & Estimation

Automated attendance summary report is generated for administrative review.

| Priority | Epic Module | User Story / Feature | Complexity Scale | Story Points |
| --- | --- | --- | --- | --- |
| High | Authentication | User Login & Session Management | Moderate | 3 |
| High | Student Management | Add New Student Record | Moderate | 3 |
| High | Student Management | Search & Filter Students | Easy | 2 |
| High | Attendance | Record Lecture Attendance | Difficult | 5 |
| Medium | Course Management | Add & Configure Course | Moderate | 3 |
| Medium | Reporting | Generate Attendance Report | Difficult | 5 |
| Medium | Notifications | Automated Attendance Alerts | Moderate | 3 |
| Low | Dashboard | Academic Performance Analytics | Very Difficult | 8 |

Agile Mini-Project Documentation | Academic Management Platform	Page 3 of 5

## 7. Sprint Tracking & Scrum Board Diagram

BACKLOG

Course Mgmt Notifications Analytics

TO DO

Add Student User Login

IN PROGRESS

Search Student Record Attendance

TESTING

Attendance Reports

COMPLETED

Project Setup DB Schema

Agile Mini-Project Documentation | Academic Management Platform	Page 4 of 5

8. Agile Framework Comparative Evaluation

Framework Recommendation

Scrum is recommended as the core methodology due to its structured sprint cadence, clear role accountability, and iterative milestone alignment for the Student Record Platform.

| Framework | Core Characteristics | Suitability for Project |
| --- | --- | --- |
| Scrum | Time-boxed Sprints, defined roles (PO/SM/ Dev), clear ceremonies. | Optimal — Fits project scope & multi-feature releases. |
| Kanban | Continuous flow, visual WIP limits, flexible iterations. | Secondary — Useful for operational maintenance post-launch. |
| Extreme Programming (XP) | Focuses heavily on engineering practices (TDD, pair programming). | Partial — Engineering practices adopted within Scrum Sprints. |
| Scaled (SAFe / LeSS) | Designed for large enterprise scaling across multiple teams. | Overhead — Unnecessary complexity for a single team. |

Agile Mini-Project Documentation | Academic Management Platform	Page 5 of 5